## Slide 1: Kabul Univercity ICT faculty ISE department Taxi-app proposal
Instructor: pro.Gharanai
Prepared by:Ramish sajid

## Slide 2: Taxi App Development Proposal
Project overview
Budget summary
Team breakdown
Equipment Office
Car Testing and marketing
Legal, admin and Buffer
Tech Stack
Feature
Timeline
Github integration
Business model
Security and compliance
Conclusion

## Slide 3: Project overview
• Multi-platform taxi booking application
• Rider and Driver apps (Mobile & Desktop)
• Admin dashboard for control and analytics
• Real-time ride tracking and secure payments

## Slide 4: Budget summary
• Team & Salaries: $90,800
• Equipment & Devices: $5,000
• Office & Utilities: $10,800
• Car Testing: $2,000
• Marketing: $20,000
• Legal & Admin: $3,000
• Emergency Buffer: $100,000
• Total Budget: $150,600

## Slide 5: Team Breakdown
• 5 Backend Developers - $40,000
• 3 Mobile Developers - $24,000
• 2 Web Developers - $9,600
• 1 Desktop Developer - $4,800
• 1 UI/UX Designer - $1,800

## Slide 6: Equipment and office
• Laptops, Smartphones, Licenses - $5,000
• Rent, Internet, Setup - $10,800
• Snacks & Cleaning included

## Slide 7: Car Testing and marketing
• Rented cars and test drivers - $2,000
• Social media ads - $16,000
• Flyers, branding, event - $4,000

## Slide 8: Legal Admin and buffer
• Registration, Hosting, Payment Gateway - $3,000
• Emergency Reserve - $100,000

## Slide 9: Teck Stack
• Flutter (Mobile), Node.js/Django (Backend)
• PostgreSQL, Firebase/Socket.IO
• Google Maps, Stripe/PayPal
• Admin: React.js + TailwindCSS
• Hosting: AWS/DigitalOcean

## Slide 10: Features
• Rider App: Booking, Payments, Tracking
• Driver App: Requests, Navigation, Earnings
• Admin Panel: Management, Analytics, Disputes

## Slide 11: Timeline
• Planning & UI/UX: 5 Weeks
• Development: 12 Weeks
• Testing & Launch: 3 Weeks
• Total: ~5 to 6 Months

## Slide 12: Github Integration
• Rider & Driver App: [Insert GitHub Link]
• Backend API: [Insert GitHub Link]
• Admin Panel: [Insert GitHub Link]
• Desktop App: [Insert GitHub Link]

## Slide 13: Buseness model
• Commission per ride
• Subscription plans for drivers
• In-app promotions & surge pricing
• Corporate tie-ups

## Slide 14: Secuirity and compliance
• End-to-end encryption
• GDPR compliance
• Secure payment processing
• Role-based access controls

## Slide 15: Conclusion
• Scalable and robust urban mobility solution
• Efficient resource allocation
• Ready for launch and expansion
• Strong emergency reserve ensures stability